Product: Flsh

Release: Flsh Beta

Release Date: 12/3/17

Revision: 0.0

Release Plan

**Team Members:**

Jessica Del Rio - Product Owner

Emily Bettencourt -

Sabrina Leano

Oliver Ma

**High level Goals:**

Our high level goals are to a website where users can find restrooms in their area and access the restrooms’ profile. The profile will contain information including the restrooms private or public status and its rating. Users will be able to log on to Flsh using their Facebook or Google accounts to rate a restroom.

* Learn and use Google APi
* Create a website with accessible mobile viewing
* Allow users to access/modify/use

**User Stories:**

Sprint 1:

* US1: User should be able to access working website (5)
* US2: User should be able to view/navigate map (8)

Sprint 2:

* US3: User should be able to access restroom profiles (8)
* US4: User should be able to find restrooms in their area (5)

Sprint 3:

* US5: User should be able to login to Flsh using Google/Facebook profiles (5)
* US6: User should be able to rate restrooms (8)

Sprint 4:

* US7: Users should be able to add new restrooms to the map (13)
* US8: Users should be able to see a street view picture of the building in the profile (5)
* US9: Testing and demo (5)

**Product Backlog:**

* Actual text Reviews
* Pictures of bathroom
* Adding new Restrooms